SOFTWARE REQUIREMENTS SPECIFICATION (SRS)

Executive Summary

Integrated Results-Based Programme Management Information System (RB-PMIS)

| Document Type | Software Requirements Specification (SRS) — Executive Summary |
| --- | --- |
| Document Status | Build Draft — for internal review |
| Version | 1.0 |
| Prepared By | Programme Reporting Office |
| Date | [Date] |
| Classification | Confidential — Internal Use Only |

# Document Control

## Version History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 0.1 | [Date] | Initial draft for internal review | Programme Reporting Office |
| 1.0 | [Date] | Build draft — expanded with governance, scope boundaries, stakeholder and success-metric detail | Programme Reporting Office |

## Approval

This document requires sign-off from the roles below before the Business Requirements Document (BRD) phase begins.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Document Owner |  |  |  |
| Programme Director |  |  |  |
| IT / Systems Lead |  |  |  |
| M&E Lead |  |  |  |

# Background

The organization currently manages programme planning, implementation monitoring, reporting, evidence management and organizational learning through a combination of Excel workplans, Word reports, spreadsheets and manual document repositories.

While this approach has supported programme implementation, it presents several operational challenges, including:

- Manual consolidation of departmental reports

- Duplication of programme information across multiple documents

- Delayed availability of management information

- Limited linkage between strategic objectives and implementation activities

- Difficulty tracking programme performance in real time

- Fragmented storage of supporting evidence

- Limited visibility of implementation progress

- Inconsistent reporting quality

- Time-consuming preparation of donor and management reports

- Limited institutional knowledge retention

These limitations reduce organizational efficiency and affect timely decision-making.

# Business Need

The organization requires an integrated digital platform that supports the complete programme management lifecycle rather than functioning solely as a reporting system.

The proposed Integrated Results-Based Programme Management Information System (RB-PMIS) will provide a centralized platform for planning, implementation, monitoring, evidence management, reporting, organizational learning and performance management.

The system will enable programme teams to manage implementation while automatically generating organizational reporting information from operational data entered throughout the implementation cycle.

## Assumptions

- Departments will adopt the system as the single source of record for workplans and progress reporting once rolled out.

- Reliable internet connectivity and basic device access are available to programme staff who need to enter data.

- Existing workplan and reporting templates can be reasonably mapped into a structured, database-backed format.

- An organizational sponsor with the authority to enforce reporting compliance is identified before rollout.

## Constraints

- Budget and implementation timeline are to be confirmed during the BRD phase.

- The system must align with existing donor compliance and data-protection requirements.

- Any integration with existing finance, HR, or procurement systems is subject to those systems' technical constraints and is not assumed at this stage.

# Vision

To establish an integrated digital programme management platform that transforms programme implementation, monitoring, reporting and organizational learning through real-time information, evidence-based decision-making and automated performance reporting.

# Mission

To provide programme teams, management and stakeholders with reliable, timely and actionable programme information that supports improved programme performance, accountability and organizational learning.

# Strategic Objectives

The RB-PMIS will:

- Integrate planning, implementation, monitoring and reporting into a single platform.

- Reduce manual reporting workload.

- Improve programme accountability.

- Strengthen evidence-based decision-making.

- Improve data quality.

- Support adaptive programme management.

- Improve organizational knowledge management.

- Preserve institutional memory.

- Strengthen donor compliance.

- Improve programme performance.

# Guiding Principles

The RB-PMIS will be designed around the following principles:

## 1. Data Entered Once, Used Many Times

Information should only be entered once. All reports, dashboards and analyses should automatically reuse existing data.

## 2. Planning Drives Reporting

Reports will originate from approved workplans. Departments will report progress against planned activities rather than creating independent reports.

## 3. Reporting is a By-product of Implementation

Programme staff should focus on implementing activities. Reporting should be automatically generated from implementation data.

## 4. Evidence-Based Management

Every reported achievement should be supported by verifiable evidence.

## 5. Results Before Activities

The system emphasizes outcomes and performance rather than simply documenting completed activities.

## 6. Continuous Learning

Lessons learned should become organizational knowledge that informs future programme design.

## 7. Real-Time Visibility

Management should have access to current implementation status at any time.

## 8. Accountability

Every activity, indicator and result should have a clearly assigned owner.

# Stakeholders

The following stakeholder groups will interact with, or depend on outputs from, the RB-PMIS:

| Stakeholder Group | Role in the System | Relationship to RB-PMIS |
| --- | --- | --- |
| Programme / Project Staff | Plan activities, record implementation progress, upload evidence | Primary data entry, day-to-day use |
| M&E Officers | Validate indicators, review evidence quality, maintain results frameworks | Data quality assurance |
| Senior / Programme Management | Review dashboards, approve workplans and reports, make resourcing decisions | Oversight and decision-making |
| Programme Reporting Office | System administration, report configuration, template management | System ownership |
| Finance / Grants Staff | Cross-check activity-level data against budget lines (if in scope) | Downstream consumer |
| Donors / External Partners | Receive generated reports; may have limited read-only access | External reporting recipient |
| IT / Systems Administrators | Manage hosting, access control, integrations, backups | Technical operation |

# Expected Organizational Benefits

## Programme Management

- Better implementation oversight

- Improved activity tracking

- Improved coordination

## Reporting

- Automated report generation

- Standardized reporting

- Reduced reporting burden

## Decision-Making

- Real-time dashboards

- Faster identification of risks

- Better resource allocation

## Knowledge Management

- Centralized repository

- Searchable lessons learned

- Historical programme archive

## Compliance

- Improved audit readiness

- Stronger evidence management

- Better donor reporting

# System Scope

The RB-PMIS will manage the entire programme lifecycle:

Strategic Planning   ↓

Annual Planning   ↓

Quarterly Work Planning   ↓

Monthly Work Planning   ↓

Activity Assignment   ↓

Implementation   ↓

Evidence Collection   ↓

Progress Tracking   ↓

Weekly Review Meetings   ↓

Monthly Reflection   ↓

Programme Reporting   ↓

Management Review   ↓

Lessons Learned   ↓

Knowledge Repository   ↓

Future Planning

## In Scope

- Strategic, annual, quarterly and monthly programme planning and workplan management

- Activity assignment, tracking, and implementation status updates

- Evidence upload, storage and linkage to activities and indicators

- Weekly review and monthly reflection workflows

- Automated programme and donor report generation from workplan and implementation data

- Management dashboards and real-time (as defined in Success Criteria) implementation visibility

- Lessons-learned capture and a searchable organizational knowledge repository

- Role-based access control and data validation workflows

## Out of Scope (for this phase)

- Financial management, procurement, or payroll processing — the system may reference budget lines but will not replace finance systems

- Human resources management, including staff appraisals and leave management

- Direct beneficiary/case management systems, unless explicitly added during the BRD phase

- Donor grant/contract management beyond report generation (e.g., full grants lifecycle management)

- Public-facing external reporting portals, unless specifically requested during BRD scoping

- Migration or historical data cleanup of pre-existing Excel/Word archives beyond what is agreed in the implementation plan

Items listed as out of scope may be revisited and formally brought into scope during the BRD phase if stakeholders agree.

# Success Criteria

The implementation of the RB-PMIS will be considered successful when the following measurable targets are met:

| Criterion | Measurable Target | Measured When |
| --- | --- | --- |
| Workplan coverage | 100% of departmental workplans are created and managed within the system | Within first full planning cycle post go-live |
| Evidence linkage | 100% of reported activity completions have at least one linked evidence artifact | Ongoing, from go-live |
| Reporting workload reduction | Manual report consolidation effort reduced by at least 80%, measured against a documented pre-implementation baseline (staff-hours per reporting cycle) | Measured at 6 and 12 months post go-live |
| Automated reporting | Monthly management reports are generated by the system with no manual data re-entry, verified against a checklist of required report sections | From month 2 post go-live |
| Departmental compliance | On-time departmental reporting compliance exceeds 95%, tracked monthly via system logs | Ongoing, from go-live |
| Dashboard currency | Management dashboards reflect data entered within the system within 24 hours (defined as the system's "real time" standard for this project) | From go-live |
| Data quality | Data validation rules are enforced on 100% of required fields, and quarterly data-quality audits show an error rate below an agreed threshold (to be set during BRD phase) | First audit at 3 months post go-live |
| Knowledge reuse | 100% of documented lessons learned are tagged, searchable, and retrievable through the knowledge repository | Ongoing, from go-live |

# Next Document

This establishes the foundation for the entire system. From here, each subsequent document will build on these principles to define the detailed functional, technical and operational requirements.

The next document will be the Business Requirements Document (BRD), where the following will be mapped:

- Current ("As-Is") programme and reporting processes

- Future ("To-Be") processes

- Stakeholder needs

- Business process maps

- Functional business requirements

The BRD will serve as the bridge between this concept note and the detailed system specifications.